| Table 1: Commercial Terms (Not to Exceed Time Frames in [business] days from date of filing application) |
| --- |
| Criteria for Process Classification | Based on Evaluation of Technical Screens | Applicant Option |
| Review Process | Simplified | Expedited | Standard Review |
| Eligible Facilities | Certified Inverter < 10 kW | Qualified DG | Any DG |
| Acknowledge receipt of Application | (3 days) | (3 days) | (3 days) |
| Review Application for completeness | 10 days | 10 days | (10 days) |
| Complete Initial Review (screens 1-8) | 5 days | 10 days | n/a |
| Complete Supplemental Review (if needed) | n/a | 20 days | n/a |
| Complete Feasibility Study | n/a |  | 20 days |
| Send Follow-on Studies Cost/Agreement | n/a |  | 5 days |
| Complete Impact Study (if needed) | n/a |  | 50 days |
| Complete Facility Study (if needed) | n/a |  | 25 days |
| Send Executable Agreement | Done | 5 days | 10 days |
| Total Max. | 15 days | 25 -- 45 | 85-130 days |
| Notice/ Witness Test | < 1 day with 5 day notice | 1-2 days with 10 day notice | By mutual agreement |

# Footnotes

All days listed apply to Utility work days.  Any delays caused by IC Customer will toll the applicable clock.  Moreover, if an IC Customer fails to act expeditiously to continue the interconnection process or delays the process by failing to provide necessary information within a reasonable time, then the Utility may terminate the application and the IC Customer must re-apply.  However, the utility will be required to retain the work previously performed in order to reduce the initial and supplemental review costs incurred

Commercial terms to be reviewed at end of year 1 and DTE shall consider amending procedures to reflect actual experience.  While proposed modifications shall be discussed and agreement sought within framework of an ongoing DG collaborative, parties shall propose consolidated amendments no later than  Dec. [__], 2003 and any disputes shall be resolved under the agreed expedited ADR process.

Utilities deliver an executable form.  This form of agreement will be pre-approved and agreed.  If IC Customer wants modifications, it may request them, but the utility gets additional 5 days to review and comment to each set of proposed modifications.